Pisi Linux Roadmap
The purpose of Pisi Linux
Setting up infrastructure
Set up Redmine for collaboration
Set up ownCloud for file storage
Create teams
Engineering Steering Committee
Project Coordinator
Set up financial infrastructure
Development Roadmap
PiSi Development
Package Maintenance
Coding Guidelines
Commit Review
Preventing Regressions
UI Commits
Adding New Features
New Features
YALI
MÜDÜR
NEW APIS / FRAMEWORKS
DESKTOP ENVIRONMENTS
KAPTAN
LANGUAGE SUPPORT / SPELL-GRAMMAR CHECKING
CHOICE OF DEFAULT SOFTWARE
WEBSITE
TO-DOS FOR GENERAL CODE MAINTENANCE
###### The purpose of Pisi Linux
An end-user based distribution with good KDE support, a pleasant user interface, and good language support.

Also preseve/develop Pardus technologies and promote awarenes and interest in these technologies
###### Setting up infrastructure
###### Set up Redmine for collaboration
Pisi Linux currently lacks an environment for project management, Redmine is a FOSS tool which provides basic and advanced project management features like bug tracking, project tracking, real-time collaboration, forums, and file sharing. The project is hosted at http://www.redmine.org, and needs to be set up on the web server. Once implemented, Redmine will make it possible to track all of the proposed changes outlined below.
###### Set up ownCloud for file storage
Pisi Linux needs an official medium for storing its technical documentation. ownCloud is a FOSS document collaboration tool which allows for storing, viewing and editing of various file types, including ODF.
###### Create teams
We currently do not have any teams/team-leaders, etc. There is no hierarchy, and there are no guides. What we have to do is simple - administrational hierarchy should be defined and made known. Proposed teams are as follows:
- Design / UX (Software design, and design elements for marketing, general UX)
- Development (Packaging, and other development issues)
- Documentation (Help guides, technical internal documentation, wiki)
- Localization (Translations and other locale specific issues)
- Marketing / PR (Social media, branding related issues, blog posts)
- Quality Assurance (Bug triage and testing)
- Website (Technical issues, wiki, also works closely with Design and Marketing teams)
###### Engineering Steering Committee
An ESC is the equivalent of a board of directors in a software project. ESC will consist of team leaders, and could be expanded to include other constant contributors.
ESC will hold weekly meetings via Slack, IRC or Hangouts or whatever medium available. Project coordinator will moderate the meeting, and minutes will be held and archived for future reference.
###### Project Coordinator
Project coordinator should seek to play an active role in general decisions. Project coordinator should have basic information about general software principles, technical issues, and design questions. PC shall act in accordance with FOSS principles and general values. PC shall seek the best options for good UX and bug-free software with good presentation to the public. Emotional decisions should be strictly avoided.
###### Set up financial infrastructure
Pisi Linux should possess necessary financial equities to better
serve its users. Domain name/bandwidth expenses, marketing expenses (t-shirts, cups, keychains, USB sticks with PL preinstalled etc.), other expenses can be met by donations, for which, a PayPal account could be created.
###### Development Roadmap
###### PiSi Development
PiSi development should continue separately as a totally different FOSS project. This would allow other people to contribute easily to PiSi, and would serve as a basis for using it in different Linux distributions. Roadmap for PiSi shall be announced after talks with the development team for feasibility, and collaboration with current PiSi derivatives shall be given consideration..
###### Package Maintenance
There should be two separate repos, a stable repo and a secondary repo for user and unstable contributions. This would help in keeping basic functionality stable for end users.
###### Coding Guidelines
Pisi Linux should have coding guidelines for all developers, coding should be done according to these principles for better readability and operability. Comments should be widely used, with English as primary comment language. Documentation team shall assist in this area. Details TBA.
###### Commit Review
As stability should be one of our primary goals, preferably all commits should be reviewed by another main developer.
###### Preventing Regressions
Writing unit tests should be a main priority when fixing a bug, or introducing a new feature. This would help preventing regressions, and provide for better software.
###### UI Commits
Since UI is the only communication tool between the user and the software, all commits and changes affecting the user interface should undergo extensive review. Ideally, a script should be written to detect these changes. If we break something in the user interface, it would create bad impressions about the software.
###### Adding New Features
All new features or major changes to the operational workflow of a piece of software should gain approval from the UX team, to prevent bad user experience.
###### New Features
Let’s list our ideas for future releases:
###### PISI LINUX 2.0
- Possibly a new version of PiSi
- Improved YALI with more file systems, and a refined look
- KDE
- Create a new branch for the development of next x.0 release
###### YALI
- Change the background with a matte one, current one looks a bit too shiny
- Include more tabs in the carousel during installation, for better information
- Include support for more file systems
###### MÜDÜR
###### NEW API’s / FRAMEWORKS
- Qt5 support
- GTK3 support (If feasible)
###### DESKTOP ENVIRONMENTS
Provide excellent KDE support, drop official support for other DEs.
###### KAPTAN
- Options for better typography, readability
- More control over the general theme, provide a clutter-free default theme, refine selections
- Suggestions for new software
###### LANGUAGE SUPPORT / SPELL-GRAMMAR CHECKING
- Include more default dictionaries
- Consider bundling LanguageTool by default for grammar checking
- Better TR spell checking support, a possible thesaurus, and a grammar checker
- Bundle HunSpell
###### CHOICE OF DEFAULT SOFTWARE
A bloat-free distribution, make sure to include most common software
###### WEBSITE
- A complete redesign with as much as less bloat in terms of objects and design. See for an example.
- Unify domains, use only pisilinux.org, locale should change according to user locale
- Add new texts, improve current ones
- Move website texts to Transifex
- Unify Turkish and World Forum
- Use Bugzilla for bug tracking (needs review)
- Unify wiki, use only one version, language changes according to the user language and from wiki settings.
###### TO-DOS FOR GENERAL CODE MAINTENANCE
- Improve code readability
- Determine parts which need rewriting/refactoring
###### DESIGN/BRANDING
- A new typeface for Pisi Linux
- Move towards a flatter design language
- Rework current artworks with better typography (new typeface), less skeuomorphism, more flat design elements

######